IMPLEMENTATION PLAN

PacketGuard

A Machine-Learning Network Intrusion Detection Dashboard

Mini Project Report — B.Tech Computer Science, 4th Semester

Course: Mini Project / Open Elective (Cybersecurity Track)

| Field | Details |
| --- | --- |
| Student Name | [Your Name] |
| University Roll No. | [Roll Number] |
| Section / Batch | [Section] |
| Semester | 4th Semester, B.Tech CSE |
| Under the Guidance of | [Faculty Mentor Name] |
| Institution | [College / University Name] |
| Submission Date | [DD / MM / YYYY] |

# Table of Contents

Note: this is a static contents list. If you edit section titles or add pages in Word, use References → Table of Contents → Update to regenerate it automatically instead.

Abstract

1. Gap Analysis — The Problem

2. Idea — The Proposed Solution

3. System Design

4. Implementation

5. Execution Plan

6. Expected Outcomes & Learning Objectives

7. Evaluation Rubric Mapping

8. Future Scope

9. References

# Abstract

Intrusion detection is usually taught through the taxonomy — signature-based vs. anomaly-based, DoS vs. probe vs. R2L vs. U2R — without students ever training a classifier on real, labelled attack traffic and watching it succeed or fail on unseen data. “PacketGuard” closes that gap: a web dashboard where a visitor uploads network traffic (a pre-processed CSV in NSL-KDD/CICIDS2017 format, or a raw .pcap capture), a trained machine-learning pipeline classifies every record as normal or a specific attack category, and the results render as an interactive breakdown — attack-type distribution, a timeline of when attacks occurred, and the specific flows responsible. This report follows the same Gap → Idea → Implementation → Execution structure used for the earlier Cipher Desk submission, and lists the added-complexity modules that extend the baseline dashboard into a fuller 4th-semester deliverable.

# 1. Gap Analysis — The Problem

## 1.1 What currently exists

- Theory-heavy coverage — IDS is taught as a classification of attack categories and detection philosophies, rarely as a model a student trains and evaluates themselves.

- Dataset-only exposure — NSL-KDD and CICIDS2017 appear in research papers and Kaggle notebooks as static tables; a student typically runs one script once and reads an accuracy number, without an interactive tool to explore false positives, per-class performance, or novel uploads.

- PCAP-to-feature translation is skipped — most classroom exercises hand students an already-featurised CSV, so the (substantial) networking step of turning raw packets into flow-level features never gets practiced.

- No visual, dashboard-style presentation — a confusion matrix printed to a console is a poor stand-in for the kind of SOC-style dashboard real intrusion-detection tools present to an analyst.

## 1.2 The specific gap this project targets

- No accessible tool lets a student drag in a traffic file and immediately see a classified, visual breakdown rather than a printed metric.

- The gap between raw .pcap capture and an ML-ready feature vector is treated as someone else's problem, even though it's a core practical skill for network security.

- Single-model exercises don't teach the comparative evaluation (which model, which trade-offs) that real deployment decisions require.

- Signature/classification-based detection and anomaly-based detection are taught as separate philosophies but almost never demonstrated side-by-side on the same traffic.

PacketGuard is scoped specifically to close these four sub-gaps, which also doubles as the added-complexity roadmap in Section 4.2.

# 2. Idea — The Proposed Solution

## 2.1 Objective

Build a web dashboard backed by a trained ML pipeline that ingests network traffic (CSV in NSL-KDD/CICIDS2017 schema, or a raw .pcap converted on the fly), classifies each record as Normal or a specific attack type (DoS, Probe/Port-Scan, Brute-Force, R2L, U2R), and visualises the result as an analyst-style dashboard rather than a static report.

## 2.2 Scope

| In scope | Out of scope |
| --- | --- |
| Supervised classification on NSL-KDD / CICIDS2017 using classical ML (Random Forest, Decision Tree, KNN) | Deep packet inspection of encrypted payloads |
| CSV upload (pre-featurised) and basic .pcap → flow-feature extraction for common protocols | Full CICFlowMeter-equivalent feature parity for every field |
| Dashboard visualisation: breakdown charts, timeline, per-flow table, alerts | Real-time capture from a live network interface (offline/uploaded files only) |
| Unsupervised anomaly detection as a second, comparative detection path | Automated attack response / blocking (detection only, no mitigation) |

## 2.3 Novelty / Unique selling point

- One dashboard covers both the signature/classification-based paradigm (supervised model trained on labelled attacks) and the anomaly-based paradigm (unsupervised outlier detection) on the same uploaded traffic, side by side.

- Includes the raw-.pcap-to-features pipeline rather than assuming a pre-cleaned CSV, closing a practical gap most classroom exercises skip.

- Every classification comes with an explanation (feature-importance breakdown) instead of a bare label, connecting the project to interpretable-ML, a topic examiners increasingly expect students to at least gesture at.

# 3. System Design

## 3.1 Architecture

The project has two deployable tiers, built incrementally so the mini-project can be demoed at any stage:

- Tier 1 — Core dashboard: upload a pre-featurised CSV (NSL-KDD/CICIDS2017 schema), run the trained classifier, render the breakdown dashboard. No database required.

- Tier 2 — Extended platform: adds .pcap ingestion, a second unsupervised detection path, a persistence layer for scan history, and automated reporting — the added-complexity layer described in Section 4.2.

## 3.2 High-level data flow

Upload (CSV or .pcap) → Feature pipeline (schema validation, or Scapy-based flow extraction for .pcap) → Preprocessing (encoding, scaling, matching the training-time pipeline exactly) → Trained model inference (scikit-learn) → Results (label + confidence + feature importance per record) → Dashboard rendering (Chart.js) and optional persistence (SQLite) → Optional PDF/CSV incident report.

## 3.3 Technology stack

| Layer | Technology | Reason |
| --- | --- | --- |
| ML pipeline | Python, scikit-learn (Random Forest, Decision Tree, KNN, Isolation Forest) | Well-documented, fast to train on NSL-KDD-scale data, easy to explain in a viva |
| .pcap parsing | Scapy | Standard, well-taught Python packet-manipulation library |
| Backend API | Flask (or FastAPI) | Serves the trained model directly in Python — no cross-language serialisation needed |
| Frontend dashboard | HTML5, CSS3, vanilla JS, Chart.js | Lightweight, framework-free, easy for a grader to run locally |
| Database (extension) | SQLite | Zero-config, file-based, appropriate for a single-user mini-project |
| Explainability | SHAP or scikit-learn's built-in feature_importances_ | Turns a bare label into a defensible, explainable decision |
| Testing | pytest (pipeline + API), fixed-validation-set regression check | Confidence that preprocessing and the model behave correctly and don't regress |
| CI/CD | GitHub Actions | Auto-runs the test suite and the accuracy regression check on every push |

# 4. Implementation

## 4.1 Baseline module (core deliverable)

| Component | What it does | Planned validation |
| --- | --- | --- |
| Data ingestion | Accepts a CSV in NSL-KDD/CICIDS2017 schema; validates column count/types before proceeding | Reject malformed uploads with a clear error rather than a silent misclassification |
| Preprocessing pipeline | Encodes categorical fields (protocol, service, flag), scales numeric features exactly as done at training time | Pipeline saved/loaded via joblib alongside the model to guarantee train/inference consistency |
| Classification engine | Random Forest classifier predicts Normal vs. attack category per record, with a confidence score | Evaluated on the official KDDTest+ split: accuracy, precision, recall, F1, confusion matrix |
| Dashboard UI | Summary cards (total flows, % malicious), attack-type breakdown chart, timeline scatter, filterable per-flow table | Manual walkthrough against a known-composition test file to confirm counts match |

This baseline satisfies a functioning mini-project. Section 4.2 adds the complexity expected for a stronger evaluation.

## 4.2 Added-complexity modules (extension for higher evaluation weight)

### (a) Raw .pcap → Flow-Feature Extractor

Uses Scapy to parse an uploaded .pcap, groups packets into flows (5-tuple: source/destination IP, source/destination port, protocol), and computes a practical subset of CICFlowMeter-style features (flow duration, packet counts, byte counts, inter-arrival-time statistics) so raw captures — not just pre-cleaned CSVs — can be classified. This is the piece that turns the project from “run a model on a dataset” into “build the pipeline that makes a dataset usable”.

### (b) Multi-Model Comparison Panel

Trains Random Forest, Decision Tree, and KNN on the same split and displays a side-by-side comparison: accuracy/precision/recall/F1 table plus ROC curves per class, letting the dashboard itself answer “which model should we deploy and why,” rather than presenting a single model's output as the only option.

### (c) Streaming-Replay Simulation Mode

Replays an uploaded file's records at an adjustable rate (e.g. 10 records/second) to simulate a live SOC monitoring feed: charts update incrementally, and a scrolling alert log flags high-confidence attacks as they “arrive,” with a visual/colour alert distinguishing severity — connecting the static classification exercise to what a real-time monitoring tool actually feels like to operate.

### (d) Explainability Panel

For any selected flagged record, shows the top contributing features (via the model's feature_importances_ or a lightweight SHAP value computation) as a small bar chart — answering “why was this flagged” instead of leaving the label unexplained, and giving the student a concrete artifact to discuss when asked about interpretable ML.

### (e) Unsupervised Anomaly-Detection Path

Runs an Isolation Forest (or One-Class SVM) alongside the supervised classifier on the same uploaded traffic, flagging statistical outliers independent of any attack label. Displaying both paths side by side demonstrates the classic anomaly-based vs. signature/classification-based IDS distinction concretely: the supervised model catches known attack types well but can miss novel ones, while the unsupervised path catches unusual traffic it was never trained to name.

### (f) Backend Persistence — Scan History API

A Flask REST API (e.g. GET /history, POST /scan, GET /scan/:id) backed by SQLite persists every scan's summary (file name, record count, attack breakdown, timestamp), so the dashboard can show a history view across sessions — the piece that lets the project also demonstrate REST API design and basic schema design (scans, flow_results tables) alongside the security content.

### (g) Automated Incident Reporting

Generates a downloadable PDF/CSV incident report summarising a scan session (total flows, attack breakdown, top offending source IPs, timestamp range) using a Python reporting library — turning a dashboard view into an artifact that could actually be handed to a supervisor, which is the real-world output a SOC analyst produces after triage.

### (h) Automated Testing & CI

A pytest suite covers the preprocessing pipeline (correct encoding/scaling on known input), the model wrapper (predictions match expected labels on a small fixed fixture set), and the API endpoints (upload validation, error handling for malformed files). A GitHub Actions workflow runs this suite plus a fixed-threshold accuracy regression check (fail the build if accuracy on the held-out validation set drops below a set bound) on every push — a small but real taste of MLOps discipline.

## 4.3 Module-to-gap traceability

| Gap (Section 1.2) | Closed by |
| --- | --- |
| No tool shows classification interactively, only a printed metric | Dashboard UI + streaming-replay simulation (4.1, 4.2c) |
| PCAP-to-feature step is skipped in classroom exercises | Raw .pcap → flow-feature extractor (4.2a) |
| Single-model exercises don't teach comparative evaluation | Multi-model comparison panel (4.2b) |
| Anomaly-based and signature-based detection taught separately, never shown together | Unsupervised anomaly-detection path alongside the classifier (4.2e) |

# 5. Execution Plan

## 5.1 Timeline (8-week schedule, solo execution)

| Week | Milestone | Deliverable |
| --- | --- | --- |
| 1 | Dataset study (NSL-KDD/CICIDS2017), EDA, requirement finalisation, environment setup | Finalised scope document (this report, Sections 1–3) |
| 2 | Build preprocessing pipeline + train baseline Random Forest classifier | Trained model + evaluation metrics on KDDTest+ |
| 3 | Build Flask API (/upload, /predict) and wire it to the trained pipeline | Working end-to-end classification via API call |
| 4 | Build frontend dashboard: summary cards, breakdown chart, timeline, flow table | Working Tier-1 dashboard on a sample CSV |
| 5 | Build added-complexity set 1: pcap → flow-feature extractor, multi-model comparison panel | Two new modules integrated into the dashboard |
| 6 | Build added-complexity set 2: streaming-replay mode, explainability panel | Two more modules integrated; live-feel simulation working |
| 7 | Build unsupervised anomaly path, backend history API + persistence, incident reporting | Anomaly path live; scan history persisted; PDF/CSV report generation working |
| 8 | Write pytest suite, set up GitHub Actions CI with accuracy regression check, finalise documentation, deploy, prepare demo/viva | Tested, CI-passing, deployed build + final report + slides |

## 5.2 Testing & validation methodology

- Held-out evaluation: standard KDDTest+ (NSL-KDD) or the designated CICIDS2017 test split, reporting accuracy, precision, recall, F1, and a confusion matrix per attack category.

- Pipeline consistency tests: assert the exact preprocessing pipeline used at training time is the one loaded at inference time, so train/serve skew can't silently corrupt predictions.

- Edge-case tests: malformed CSV columns, empty uploads, .pcap files with no recognisable flows, oversized files.

- Regression safety: CI re-runs the full suite plus an accuracy-floor check on every commit so later additions (Section 4.2) cannot silently degrade the baseline classifier (4.1).

## 5.3 Deployment plan

- Tier 1 (core dashboard): Flask app deployed to a small free-tier host (e.g. Render or Railway); trained model artifacts bundled with the deploy.

- Tier 2 (extended platform): SQLite file persisted on a mounted volume; large sample datasets referenced via a download script rather than committed to the repository.

- Both tiers documented with a README covering setup, how to retrain the model, environment variables, and how to run the test suite locally.

# 6. Expected Outcomes & Learning Objectives

- Practical experience training, evaluating, and comparing supervised classifiers on a real, standard security dataset.

- Hands-on exposure to the raw-packet-to-feature pipeline that most classroom exercises abstract away.

- Concrete understanding of the anomaly-based vs. signature-based IDS distinction, seen side by side on the same data rather than read as a definition.

- Full-stack experience expected at this stage: ML pipeline development, REST API design, relational schema design, automated testing, and CI — all anchored to one coherent security project.

# 7. Evaluation Rubric Mapping

| Typical rubric criterion | Where it's demonstrated |
| --- | --- |
| Technical depth / correctness | Trained classifier evaluated with standard metrics on a held-out split (4.1, 5.2) |
| Complexity / scope | Eight added modules beyond the baseline dashboard (4.2) |
| Software engineering practice | pytest suite + CI accuracy regression check + REST API + DB schema (4.2f, 4.2h) |
| UI/UX and communication | Dashboard-style visualisation instead of printed metrics; explainability panel |
| Originality | Combined supervised + unsupervised detection paths and a raw-pcap ingestion pipeline in one tool |
| Documentation | This report + in-repo README + inline code comments |

# 8. Future Scope

- Deep-learning classifier (e.g. an LSTM/CNN over flow sequences) as a comparison point against the classical ML baseline.

- Live capture from a network interface (in a controlled lab environment) rather than uploaded files only.

- Automated mitigation suggestions (e.g. draft firewall rules for flagged source IPs) as a read-only recommendation, not an automatic action.

- Multi-user accounts with role-based access, turning the scan-history feature into a real team SOC tool.

# 9. References

[1] Tavallaee, M., Bagheri, E., Lu, W., Ghorbani, A. — “A Detailed Analysis of the KDD CUP 99 Data Set” (basis for NSL-KDD), 2009.

[2] Sharafaldin, I., Lashkari, A. H., Ghorbani, A. A. — “Toward Generating a New Intrusion Detection Dataset and Intrusion Traffic Characterization” (CICIDS2017), 2018.

[3] scikit-learn documentation — Ensemble methods and Isolation Forest.

[4] Scapy documentation — Packet manipulation and .pcap parsing in Python.

[5] Lundberg, S. M., Lee, S.-I. — “A Unified Approach to Interpreting Model Predictions” (SHAP), NeurIPS 2017.